Maintenance 2006

| Area | Project | Team | Difficulty | Priority | Completion |
| --- | --- | --- | --- | --- | --- |
| Buildings/ Hillside | Outside Stairs & Ramp | Olson | ** | High | April |
|  | Outisde Grass/ Grounds | Olson | * | Medium | April |
|  | Outisde Roof |  | **** | High |  |
|  | Inside Finish Trim Work | Olson | * | Medium | April |
|  | Inside Bathroom Sink Repair | Olson | ** | Low | April |
|  | Inside Paint and Trim Work on beds and in rooms | Olson | * | Medium | April |
|  | Repaint Sign /Repair Light | Olson | * | Low | April |
| Buildings/ Jackson | Roof Work |  | **** | Medium |  |
|  | Window Screens Outside Vinyl |  | ** | Low |  |
| Buildings Hunter | Take Old Chimney Out |  | **** | High |  |
|  | Reinforce Floor Joist |  | *** | High |  |
|  | Paint Roof with green Tremclad |  | * | Low |  |
|  | Outside Vinyl |  | ** | Low |  |
| Buildings Blenkhorn Cabin | Door Trim/ Paint Back Window | Olson | * | Medium | April |
| Buildings/ Old Bathroom | Clean Up Outside |  | * | High |  |
|  | Paint |  | * | Medium |  |
|  | Clean Out for more storage |  | * | Low |  |
| Buildings/Motel | Scrape and Paint | Olson | * | Medium | April |
|  | Roof Repair |  | *** | Medium |  |
|  | Porch Repair |  | ** | Medium |  |
| Buildings /KYBO |  |  |  |  |  |
| Buildings Faith Lodge | Ceiling In Chapel | Jake ( 1st Junior) | ** | Low |  |
|  | Paint in Chapel and Arts and Crafts |  | * | Low |  |
|  | Finish Lights in Chapel |  | **** electrician | High |  |
|  | Have electrical looked at in chapel |  | **** (electrician) | High |  |
|  | Install new laundry sink |  | * | Low ( have sink already) |  |
| Buildings/Ship | Registration Desk Planked |  | ** | High |  |
| Buildings/ First Hall | Main room, Clean and Paint , redistribute Games |  | * | Medium |  |
|  | Old Kitchen, fix counters add washers and dryers, look at plumbing |  | *** | Low |  |
|  | Slanty- Make patches, fix ceiling ( take it down or patch it up, fix hot water, replace doors |  | *** | Low |  |
| Buildings/Rec Hall | Repaint Trim |  | * | High |  |
|  | Repaint Game Lines |  | * | Low |  |
| Buildings/ Infirmary | Line Walls with wood |  | *** | Low |  |
|  | Re work service area |  | *** | Low |  |
| Buildings/ Tuck Shop | Can It Be Raised |  | *** | Medium |  |
|  | Back room Floor |  | ** | High |  |
| Buildings Arthur Hill | Staff Lounge Kitchen |  | * | Low |  |
|  | Clear Old Arts and Crafts for new staff area |  | * | High |  |
|  | Garage Door Painted |  | * | High |  |
|  | Organize Equipment |  | * | High |  |
|  | Install sink from basement of faith lodge |  | ** | Low |  |
|  | Paint Outside Concrete |  | * | Low |  |
| Buildings/ Harple | Paint Outside Concrete |  | * | Low |  |
|  | Big Cleaning of Basement |  | * | High |  |
|  | Painting and cleaning in lower bathroom |  | * | High |  |
|  | Anti rusting Agent |  | * | High |  |
|  | Look at Plumbing ( replace some fixtures- look at leaks) |  | **** | High |  |
| Buildings/ Chalet | Hole In floor |  | * | Low |  |
|  | Window Screens |  | * | Low |  |
| Buildings/old Pump House/ Fishing Supplies | Paint |  | * | High |  |
| Buildings/ Supply Shed | Paint |  | * | Medium |  |
|  | Stairs |  | ** | High |  |
| Buildings/ Goat Shed | Paint and Repair or remove |  | * | High |  |
| Buildings/ Cabin 9 | Roof |  | ** | High |  |
| Buildings/ Cabin 10 | Roof |  | ** | High |  |
| Buildings Cabin 13 | Replace Door ( have it already) |  | ** | High |  |
| All Buildings | Windows Repaired |  | * | Medium |  |
|  | Screens Repaired |  | * | Medium |  |
|  | Paint Touch Ups |  | * | Medium |  |
|  | Curtains |  | * | High |  |
|  | Steps and Stairs fixed, stained, repaired |  | ** | High |  |
|  | Redistribute Furniture |  | * | High |  |
|  | Air out and Clean/ kitchen as well |  | * | High |  |
| Grounds/ Goat Pen | Remove |  | * | High |  |
| Grounds/ Archery Bridge | Allignment |  | ** | Low |  |
| Grounds / Swamp | Dig Trench |  | ** ( back hoe ) | Low |  |
| Grounds/ Pump House | Rebuild |  | **** | High |  |
| Grounds/ Archery | Resurface |  | * | Low |  |
| Grounds/ Signage | Replace/reorder |  | * | High |  |
| Grounds Front Entry | Canoe | Elmer | ** | Medium |  |
| Grounds/ Coral | Repair Fence. Repaint |  | * | Low |  |
|  | Amphitheatre |  | *** ( back hoe) | Low |  |
| Grounds/General | Rake, Limb removal, Wood cut |  | * | High |  |
| Grounds/ Garbage | Build Fence Around Dumpsters |  | ** | Medium |  |
| Grounds | Landscaping around buildings and roads ( flowers and such) |  | * | High |  |
| Lake/ Dock | Replace at least two sections |  | ** | High |  |
| Entire CampGround | Safety Check Assesment ( alarms, exit signs, lighting, electrical) |  | * | High |  |
| Administrative | Schedule Building inspection |  | * | Low |  |
| Plumbing | Have Tanks Emptied |  | *** ( special service) | Medium |  |
|  | Chemical Additive in Tanks to biodegrade waste |  | * | Low |  |
| Vehicles | Truck | Mike Loomis | *** | High |  |
|  | Golf Cart | Ron | *** | Low |  |
|  | Tractors | Ron | *** | Low |  |

Long Range Concerns

Level	 Jackson

Rec Hall

Old Dining Hall

Paint	Old Dining Hall

Red Hall